Project Development Flow & Roadmap

🎯 Your Step-by-Step Journey (No Code, Just Strategy)

PHASE 1: PLANNING & DESIGN (Week 1)

Day 1-2: Understand the Problem Deeply

What to do:

- Read the full project description 2-3 times

- Make a mind map of all features

- Identify the core problem: Teachers can't give detailed feedback to 100+ students

- Identify the core solution: AI generates feedback, teachers review it

Deliverable:

- A one-page document: "What problem am I solving and for whom?"

Day 3-4: Design the User Flows

Think like your users:

Student Flow:

- Student logs in

- Sees list of assignments

- Clicks on one assignment

- Uploads answer (text or file)

- Submits

- Waits for feedback (gets notification)

- Views detailed feedback

- Sees score and improvement suggestions

Teacher Flow:

- Teacher logs in

- Creates a new assignment (title, description, rubric)

- Students submit answers

- Teacher sees a queue of submissions

- AI auto-generates feedback for each submission

- Teacher reviews AI feedback (approves/edits/rejects)

- Approved feedback is sent to student

Admin Flow:

- Admin logs in

- Sees dashboard with analytics

- Views how many students, teachers, submissions

- Sees AI performance metrics

- Manages users (add/remove teachers, students)

Deliverable:

- Draw flowcharts on paper or use tools like Figma, Excalidraw, or even PowerPoint

- Create wireframes (rough sketches of each screen)

Day 5-7: Design the Database

Think about what data you need to store:

Core Entities:

- Users (students, teachers, admins)

  - What info? → Name, email, password, role

- Assignments (created by teachers)

  - What info? → Title, description, subject, due date, who created it

- Submissions (students' answers)

  - What info? → Which assignment, which student, answer text/file, when submitted

- Feedback (AI-generated + teacher-reviewed)

  - What info? → Which submission, AI's feedback, teacher's edits, final feedback, score

Relationships:

- One teacher creates many assignments

- One assignment has many submissions

- One submission has one feedback

- One student makes many submissions

Deliverable:

- Draw an Entity-Relationship Diagram (ERD) showing tables and their connections

- List all fields for each table

PHASE 2: BACKEND FOUNDATION (Weeks 2-4)

Week 2: Setup & Authentication

Goal: Get the basic server running and handle user login/signup

What to build:

- Project Setup

  - Install Node.js, create project folder

  - Set up PostgreSQL database (using Docker)

  - Set up Redis for queues (using Docker)

- User Authentication

  - Create User table in database

  - Build API for user registration

  - Build API for user login (generate JWT token)

  - Test with Postman: Can I create a user? Can I log in?

Success Criteria:

- You can register a new user via API

- You can log in and get a token back

- Token is required to access protected routes

Don't build yet: Any frontend, AI integration, file uploads

Week 3: Core CRUD Operations

Goal: Build the basic data operations (Create, Read, Update, Delete)

What to build:

- Assignments Module

  - Teachers can create assignments (API)

  - Students can view assignments (API)

  - Teachers can edit/delete assignments (API)

- Submissions Module

  - Students can submit text answers (API)

  - Students can view their submission history (API)

  - Teachers can view all submissions for an assignment (API)

- Role-Based Access Control

  - Students can only see their own submissions

  - Teachers can see all submissions for their assignments

  - Admins can see everything

Success Criteria:

- Using Postman, you can create an assignment as a teacher

- Using Postman, you can submit an answer as a student

- Students cannot access teacher-only routes (proper authorization)

Don't build yet: File uploads, AI feedback generation

Week 4: AI Integration & Async Processing

Goal: Connect to OpenAI API and generate feedback automatically

What to build:

- AI Feedback Service

  - Write a function that sends student's answer to OpenAI API

  - Get structured feedback back (strengths, weaknesses, suggestions, score)

  - Save AI feedback to database

- Queue System (for async processing)

  - When student submits, don't generate feedback immediately

  - Add a job to Redis queue: "Generate feedback for submission #123"

  - A background worker picks up the job and calls AI

  - When done, update submission status to "feedback_ready"

- Teacher Review System

  - Teachers can view AI-generated feedback

  - Teachers can approve/edit/reject feedback

  - Only approved feedback is visible to students

Success Criteria:

- Student submits answer → Feedback generates in background (takes 10-30 seconds)

- Teacher can see pending AI feedback in their dashboard

- After teacher approval, student can see the feedback

Key Decision: Start with OpenAI GPT-3.5-turbo (cheaper for testing), upgrade to GPT-4 later

PHASE 3: FRONTEND DEVELOPMENT (Weeks 5-7)

Week 5: Setup & Authentication UI

Goal: Build the login/signup screens and basic layout

What to build:

- Project Setup

  - Create React app with TypeScript

  - Install UI library (Material-UI or Ant Design)

  - Set up routing (React Router)

- Authentication Pages

  - Login page (email, password, submit button)

  - Signup page (name, email, password, role selection)

  - Connect to your backend API

  - Save JWT token in localStorage

  - Protected routes (redirect to login if not authenticated)

- Layout Components

  - Navbar (shows user name, logout button)

  - Sidebar navigation (different for student/teacher/admin)

Success Criteria:

- You can register and log in from the UI

- After login, you see a dashboard (can be empty for now)

- If you're not logged in, you can't access dashboard

Week 6: Student Dashboard

Goal: Students can see assignments and submit answers

What to build:

- Assignments List Page

  - Fetch assignments from API

  - Display as cards (title, subject, due date)

  - Click to view details

- Assignment Details Page

  - Show full assignment description

  - Text area for student to type answer

  - Submit button

- Submission History Page

  - Show all previous submissions

  - Status: "Processing" / "Feedback Ready"

  - Click to view feedback

- Feedback View Page

  - Display AI-generated feedback nicely

  - Show score, strengths, weaknesses, suggestions

  - Color-coded sections

Success Criteria:

- Student can see all assignments

- Student can type and submit an answer

- Student can see their feedback once teacher approves it

Week 7: Teacher Dashboard

Goal: Teachers can create assignments and review AI feedback

What to build:

- Create Assignment Page

  - Form with fields: title, description, subject, due date

  - Create rubric (optional for MVP)

  - Submit to create assignment

- Submissions Queue Page

  - Table showing all submissions for teacher's assignments

  - Columns: Student name, assignment, status, submitted date

  - Filter: "Pending AI" / "Pending Review" / "Approved"

- Feedback Review Page

  - Left side: Student's submission

  - Right side: AI-generated feedback

  - Edit box to modify feedback

  - Buttons: Approve / Reject / Regenerate

- Class Analytics Page (Simple version)

  - Average score for each assignment

  - List of students who need help (scored <50%)

Success Criteria:

- Teacher can create an assignment

- Teacher can see AI feedback for submissions

- Teacher can edit and approve feedback

- Student sees feedback only after teacher approval

PHASE 4: ADVANCED FEATURES (Weeks 8-10)

Week 8: File Upload Support

Goal: Students can upload PDF/images instead of just text

What to build:

- Backend File Handling

  - Use Multer to handle file uploads

  - Store files in AWS S3 (or local storage for testing)

  - For images: Use OCR (Tesseract.js) to extract text

  - For PDFs: Use pdf-parse to extract text

- Frontend Upload Component

  - Drag-and-drop file upload

  - Show upload progress

  - Preview uploaded file

Success Criteria:

- Student can upload a scanned handwritten answer (JPG)

- System extracts text using OCR

- AI generates feedback on extracted text

Week 9: Admin Dashboard & Analytics

Goal: Admins can see system-wide statistics

What to build:

- Admin Dashboard

  - Total users (students, teachers)

  - Total assignments created

  - Total submissions processed

  - Charts showing activity over time

- User Management

  - View all users in a table

  - Add/edit/delete users

  - Bulk upload users from CSV

- AI Performance Metrics

  - How many feedbacks generated today?

  - Average processing time

  - Teacher approval rate (% of AI feedback approved without edits)

Success Criteria:

- Admin can see high-level stats

- Admin can add new teachers/students manually

Week 10: Polish & Testing

Goal: Make it production-ready

What to do:

- Error Handling

  - What if AI API fails? Show "Try again later"

  - What if user enters invalid data? Show validation errors

  - What if database connection fails? Log errors properly

- Loading States

  - Show spinners when fetching data

  - Show "Processing..." when AI is generating feedback

- Responsive Design

  - Test on mobile, tablet, desktop

  - Fix layout issues

- Testing

  - Manually test all user flows

  - Try to break the system (submit empty answers, upload huge files, etc.)

  - Fix bugs you find

- Documentation

  - Write README.md explaining how to run the project

  - Document API endpoints

  - Create user manual (how to use the system)

PHASE 5: DEPLOYMENT (Week 11-12)

Week 11: Prepare for Deployment

What to do:

- Environment Variables

  - Separate dev and production configs

  - Never commit API keys to GitHub

- Database Migration

  - Set up production PostgreSQL (AWS RDS, ElephantSQL, or Supabase)

  - Run your schema on production DB

- Build Optimization

  - Minify frontend code

  - Optimize images

  - Enable gzip compression

Week 12: Deploy

Where to deploy:

Frontend:

- Vercel (easiest, free tier)

- Netlify

- AWS Amplify

Backend:

- Render.com (free tier, easy)

- Railway.app

- AWS EC2 (more complex but scalable)

- Heroku (paid now, but reliable)

Database:

- Supabase (free PostgreSQL)

- ElephantSQL

- AWS RDS (production-grade)

Steps:

- Deploy backend first, get the live URL

- Update frontend API URLs to point to live backend

- Deploy frontend

- Test everything on live site

Success Criteria:

- Anyone with internet can access your app

- All features work on live site

🎓 LEARNING STRATEGY

How to Approach Each Week:

Monday:

- Plan the week's tasks

- Break down into small sub-tasks

- Estimate time for each task

Tuesday-Thursday:

- Build features

- Google errors, read documentation

- Test as you build (don't wait till the end)

Friday:

- Review what you built

- Write down problems you faced

- Plan next week

Weekend:

- Catch up if behind

- Explore related concepts

- Watch tutorials if stuck

🚨 COMMON MISTAKES TO AVOID

- Don't build everything at once

  - Build one feature completely, test it, then move to next

- Don't skip testing

  - Test each API endpoint immediately after building

  - Test each UI component immediately after building

- Don't ignore errors

  - If something throws an error, fix it NOW

  - Don't accumulate 50 errors to fix later

- Don't over-engineer

  - For MVP, skip: Email notifications, complex analytics, multilingual support

  - Add these AFTER core features work

- Don't code without design

  - Always draw the flow/database/UI before writing code

  - 1 hour of planning saves 10 hours of rewriting

📚 WHAT TO LEARN ALONGSIDE

If you're weak in:

Backend:

- Express.js crash course (1-2 hours on YouTube)

- PostgreSQL basics (how to write SQL queries)

- JWT authentication concept

Frontend:

- React hooks (useState, useEffect)

- React Router for navigation

- How to call APIs from React (fetch/axios)

AI:

- What is a prompt? How to structure it?

- OpenAI API documentation (playground testing)

DevOps (for deployment):

- Docker basics (if using it locally)

- Environment variables concept

- How DNS works (for custom domain, optional)

🎯 YOUR SUCCESS METRICS

After Week 4:

✅ I can create an assignment, submit an answer via Postman, and AI generates feedback

After Week 7:

✅ I can do everything from a browser (no Postman needed)

After Week 10:

✅ App looks professional, no major bugs

After Week 12:

✅ App is live, I can show it to anyone via a URL

FINAL TIP: THE MINIMUM VIABLE PRODUCT (MVP)

If you have limited time, build ONLY this:

- ✅ User login (student, teacher)

- ✅ Teacher creates assignment

- ✅ Student submits text answer

- ✅ AI generates feedback automatically

- ✅ Teacher reviews and approves

- ✅ Student sees feedback

Skip for MVP:

- Admin dashboard

- File uploads

- Analytics charts

- Email notifications

- Plagiarism detection

Add these AFTER your MVP works perfectly.

YOU'RE READY! START WITH WEEK 1 PLANNING. GOOD LUCK! 🚀